Sprint Backlog – Sprint 2

מספר קבוצה : 3

אדיר אביטן – 316218874

Adir.avitan@e.braude.ac.il

בר אמארה – 207941907

Bar.amara@e.braude.ac.il

עידו פרץ – 313603474

Ido.peretz@e.braude.ac.il

איליה סימנובסקי – 321850752

Ilya.simanovski@e.braude.ac.il

Product Owner: Adir
Scrum Master: Ido
Development Team: Adir, Ilya, Bar, Ido

| User Story | Task | Description | Owner | Est. Hours | Status |
| --- | --- | --- | --- | --- | --- |
| US1 – UML Modeling | T1 | Building class diagram | Adir, Bar | 10h | Done 99% |
|  | T2 | Sequence diagrams | Ilya | 8h | Done 99% |
|  | T3 | Package diagram | Adir | 6h | Done 99% |
|  | T4 | Corrections & updating diagrams | Bar | 4h | Done 99% |
|  | T5 | Updating Gantt (SCRUM planning) | Ido | 3h | Done 99% |
| US2 – Prototype Development | T6 | Development environment preparation | All | 4h | Done |
|  | T7 | Building server side (OCSF + DB) | Ilya | 12h | Done |
|  | T8 | Building client side | Adir | 10h | Done |
|  | T9 | Updating server GUI | Adir | 6h | Done |
|  | T10 | Updating client GUI | Bar | 6h | Done |
| US3 – GUI | T11 | Building client GUI | Bar, Ilya | 8h | Done |
|  | T12 | Building server GUI | Adir | 8h | Done |
| US4 – Integration | T13 | Integration of modules | All | 6h | Done |
| US5 – Assignment Delivery | T14 | Submitting the second assignment | All | 4h | Pending |